## Slide 1: People Management, People Organization
Main issues:
People are key in software development
Different ways to organize SD projects

## Slide 2: A Model of Team Development
Stage 1: Forming
Stage 2: Storming
Stage 3: Norming
Stage 4: Performing
Stage 5: Adjourning
Frequently an iterative process, phases often overlap

## Slide 3: Stage 1: Forming
Hesitant participation
Intellectualizing
Decisions on information is needed
Complaints about organizational issues
Usually highly unstructured environment
Suspicions, fear, anxiety about new situation
Team members begin to discover what behaviors are acceptable.
Attempt to identify tasks, how to accomplish them Decisions on what information is needed
Test behavioral assumptions, how to handle each other
Attempt to identify tasks, how to accomplish them
Minimal work accomplished
Notes: The “forming” stage takes place when the team first meets each other. In this first meeting, team members are introduced to each. They share information about their backgrounds, interests and experience and form first impressions of each other. They learn about the project they will be working on, discuss the project’s objectives/goals and start to think about what role they will play on the project team. They are not yet working on the project. They are, effectively, “feeling each other out” and finding their way around how they might work together.
During this initial stage of team growth, it is important for the team leader to be very clear about team goals and provide clear direction regarding the project. The team leader should ensure that all of the members are involved in determining team roles and responsibilities and should work with the team to help them establish how they will work together (“team norms”.) The team is dependent on the team leader to guide them.

## Slide 4: Stage 2: Storming
Some members become overzealous or hostile as a way to express individuality, resist group formation.
Often disunity, tension, jealousy over others roles
Recognize the extent of task requirements,
Often emotional responses from team.
Often infighting, defensiveness, competition
Often establish unrealistic goals
Polarization of team members
Concerns over excessive work
Establish pecking order
Notes: As the team begins to work together, they move into the “storming” stage. This stage is not avoidable; every team – most especially a new team who has never worked together before – goes through this part of developing as a team. In this stage, the team members compete with each other for status and for acceptance of their ideas. They have different opinions on what should be done and how it should be done – which causes conflict within the team. As they go progress through this stage, with the guidance of the team leader, they learn how to solve problems together, function both independently and together as a team, and settle into roles and responsibilities on the team. For team members who do not like conflict, this is a difficult stage to go through.
The team leader needs to be adept at facilitating the team through this stage – ensuring the team members learn to listen to each other and respect their differences and ideas. This includes not allowing any one team member to control all conversations and to facilitate contributions from all members of the team. The team leader will need to coach some team members to be more assertive and other team members on how to be more effective listeners.
This stage will come to a closure when the team becomes more accepting of each other and learns how to work together for the good of the project. At this point, the team leader should start transitioning some decision making to the team to allow them more independence, but still stay involved to resolve any conflicts as quickly as possible.
Some teams, however, do not move beyond this stage and the entire project is spent in conflict and low morale and motivation, making it difficult to get the project completed. Usually teams comprised of members who are professionally immature will have a difficult time getting past this stage.

## Slide 5: Stage 3: Norming
Members accept team, team norms, their own roles, each others idiosyncracies.
Attempts to patch up previously conflicting relationships.
Team leader attempts to take charge.
Anxieties about task outcome and products.
Confusion over team priorities, usually temporary
Excessive meetings
Notes: When the team moves into the “norming” stage, they are beginning to work more effectively as a team. They are no longer focused on their individual goals, but rather are focused on developing a way of working together (processes and procedures). They respect each other’s opinions and value their differences. They begin to see the value in those differences on the team. Working together as a team seems more natural. In this stage, the team has agreed on their team rules for working together, how they will share information and resolve team conflict, and what tools and processes they will use to get the job done. The team members begin to trust each other and actively seek each other out for assistance and input. Rather than compete against each other, they are now helping each other to work toward a common goal. The team members also start to make significant progress on the project as they begin working together more effectively.
In this stage, the team leader may not be as involved in decision making and problem solving since the team members are working better together and can take on more responsibility in these areas. The team has greater self-direction and is able to resolve issues and conflict as a group. On occasion, however, the team leader may step in to move things along if the team gets stuck. The team leader should always ensure that the team members are working collaboratively and may begin to function as a coach to the members of the team.

## Slide 6: Stage 3: Norming (2)
Distrust and blaming by some; higher level of sharing and confiding by others.
Jockeying for position
Stress reactions.
Sense of team spirit and common goals emerge.
Moderate work accomplished.

## Slide 7: Stage 4: Performing
Members experience insight into personal and interpersonal processes.
Constructive self-change occurs.
Great deal of work accomplished.
Team becomes capable of diagnosing and solving problems.
Notes: In the “performing” stage, teams are functioning at a very high level. The focus is on reaching the goal as a group. The team members have gotten to know each other, trust each other and rely on each other.
Not every team makes it to this level of team growth; some teams stop at Stage 3: Norming. The highly performing team functions without oversight and the members have become interdependent. The team is highly motivated to get the job done. They can make decisions and problem solve quickly and effectively. When they disagree, the team members can work through it and come to consensus without interrupting the project’s progress. If there needs to be a change in team processes – the team will come to agreement on changing processes on their own without reliance on the team leader.
In this stage, the team leader is not involved in decision making, problem solving or other such activities involving the day-to-day work of the team. The team members work effectively as a group and do not need the oversight that is required at the other stages. The team leader will continue to monitor the progress of the team and celebrate milestone achievements with the team to continue to build team camaraderie. The team leader will also serve as the gateway when decisions need to be reached at a higher level within the organization.
Even in this stage, there is a possibility that the team may revert back to another stage. For example, it is possible for the team to revert back to the “storming” stage if one of the members starts working independently. Or, the team could revert back to the “forming” stage if a new member joins the team. If there are significant changes that throw a wrench into the works, it is possible for the team to revert back to an earlier stage until they are able to manage through the change.

## Slide 8: Stage 5: Adjourning
Team has fulfilled its goals and objectives
Organizational developments such as a restructuring can also trigger movement into the adjourning stage.
Important to achieve closure for the group on a positive note.
Members may feel a sense of loss and their motivation may decline when the group's work comes to an end.
The mourning stage of group development.
Recognize team members for their accomplishments and celebrate the team's overall success.
Some uncertainty or insecurity about the future.
Team leaders and managers can alleviate these feelings through appropriate plans for the transition.
Notes: Stage 5: Adjourning
In the “adjourning” stage the project is coming to an end and the team members are moving off into different directions. This stage looks at the team from the perspective of the well-being of the team rather than from the perspective of managing a team through the original four stages of team growth.
The team leader should ensure that there is time for the team to celebrate the success of the project and capture best practices for future use. (Or, if it was not a successful project – to evaluate what happened and capture lessons learned for future projects.) This also provides the team the opportunity to say good-bye to each other and wish each other luck as they pursue their next endeavor. It is likely that any group that reached Stage 4: Performing will keep in touch with each other as they have become a very close knit group and there will be sadness at separating and moving on to other projects independently.

## Slide 9: Different ways to organize people

## Slide 10: People management
People have different goals
People and productivity
Group processes
Coordination of work
Importance of informal communication

## Slide 11: Mintzberg’s coordination mechanisms
Simple: direct supervision
Machine bureaucracy: standardization of work processes
Divisionalized form: standardization of work products
Professional bureaucracy: standardization of worker skills
Adhocracy: mutual adjustment
Notes: Simple: few bosses, many workers. The bosses use direct supervision. Often in small organizations.
Machine bureaucracy: work is completely specified. Assembly lines. Little training, much specialization.
Divisionalized form: each division has freedom to reach goals. Control is by regularly measuring the performance of the division.
Professional bureaucracy: skilled professionals are given autonomy, as in hospitals.
Adhocracy: a group of colleagues has to carry out a complex job.
These are obviously extremes.

## Slide 12: External and Internal forces
Example context: a complex software development project in a new, not yet explored area, within a government agency
External force: the bureaucratic context is likely to want to push a bureaucratic type of organization, with bosses, and hierarchical decision procedures
Internal force: the project really requires a more democratic, consensus-based type of organization
Notes: And these forces then easily clash.
See also the London Ambulance Service debacle.

## Slide 13: Reddin’s management styles
task directedness
relation
directedness
low
low
high
high
separation
style
commitment
style
relation
style
integration
style
Notes: Separation style: suited for routine work; efficiency is central theme. Management is bureaucratic. Looks like Mintzberg’s coordination through standardization of work processes style
Relation style: effective where people have to be motivated. Tasks are bound to individuals. Work is innovative. Looks like mutual adjustment scheme
Commitment style: effective when work is done under pressure. Decisions making is not done in meetings; decisions are implied by shared vision of the team. Fits professional bureaucracy.
Integration style: fits when result is uncertain. Work is explorative. Manager has to stimulate and motivate. Looks like mutual adjustment too.

## Slide 14: Focus
In both these schemes, we look from the manager to the team.
We may also take the opposite position, and consider the relation and task maturity of individual team members.
The manager should align his dealings with team members with their maturity.
Notes: For example, a fresh graduate may have high task maturity and low relation maturity. His introduction into a skilled team may then warrant some guidance.

## Slide 15: Team Organization
Hierarchical organization
Matrix organization
Chief programmer team
SWAT team
Agile team/Extreme Programming (XP)
Open Source Develoment
Notes: The first two (hierarchical and matrix) are traditional team organizations, and not specific to software development.
The latter three are quite specific to s.d.
Chief programmer team was fashionable for a while; originated within IBM. The chief programmer is the first amongst his pals.
SWAT = Skilled Team with Advanced Tools. Goes with RAD -- Rapid Application Development. The team quickly builds a series of prototypes.
Open Structured Team is from Constantine. Looks like chief programmer team, with a few more rules.
XP: Extreme Programming, the latest fad.

## Slide 16: Hierarchical team

## Slide 17: Matrix organization

## Slide 18: Chief programmer team

## Slide 19: Skilled worker with advanced tools (SWAT)

## Slide 20: Agile team

## Slide 21: Open Source Software Development
core team
co-developers
active users
passive users

## Slide 22: Some general rules
Use fewer, and better, people
Fit tasks to people
Help people to get the most out of themselves
Look for a well-balanced team
If someone doesn’t fit the team: remove him
Notes: - the best people are a bargain
- fit tasks to people: in particular, make sure that technical people have career paths as well
- help people: avoid the reverse Peter Principle: people rise within an organization until they become indispensible, e.g. a programmer who is the only one who knows everything about a particular system. And the Paul Principle: people rise to a level at which their expertise becomes obsolete.

## Slide 23: Summary
Software is written by humans
Coordination issues/management styles
Common team organizations in software development:
  Hierarchical team
  Matrix organization
  Agile team
  Open source development